# MF-08 — Amenity ROI Without Guesswork

Tool: Amenity ROI Decision Framework + Amenity Accountability Register

Default tool link: https://www.arete-architecture.design/mf-tools-trainings

## Purpose

Use this worksheet before committing amenity scope. It helps the team decide what to build, right-size, defer, or skip by tying each amenity to a clear business job: rent premium, absorption, retention, operations, or market expectation.

## Simple Rule

An amenity is not justified because it is common, attractive, or requested. It is justified when it has a clear job, evidence, a cost/space tradeoff, and an operating plan.

## A) Amenity Jobs — choose the primary job before scoring

| Amenity Job | Plain-language question | Evidence to look for | Common risk |
| --- | --- | --- | --- |
| Rent premium | Will this support higher achievable rent? | Comps, leasing feedback, pricing study | Premium is assumed but not proven |
| Absorption | Will this help units lease faster? | Comp set performance, prospect objections | Builds buzz but not conversion |
| Retention | Will this reduce turnover or improve resident satisfaction? | Renewal drivers, resident profile, ops feedback | Good idea but weak renewal impact |
| Operations | Will this reduce friction, staffing load, security risk, or maintenance burden? | Property manager input, staffing model, maintenance plan | Creates more operating burden |
| Market expectation | Is this table stakes for the renter profile and comp set? | Comparable properties, leasing expectations | Overbuilds beyond market need |

# Amenity ROI Decision Scorecard

Score each amenity 1–5. Higher is better, except operating burden and risk items should be scored as “5 = low burden / low risk.” Use the notes column to record evidence, assumptions, and tradeoffs.

| Amenity | Primary job | Demand / comp evidence (1–5) | Revenue / absorption / retention impact (1–5) | Space efficiency / opportunity cost (1–5) | Operating burden + risk (1–5) | Decision: Build / Right-size / Defer / Skip |
| --- | --- | --- | --- | --- | --- | --- |

## Score Interpretation

| Result | Meaning | Default decision | Action |
| --- | --- | --- | --- |
| Strong evidence + strong impact + manageable burden | Amenity supports the underwriting and the operations plan. | Build | Define size, location, budget, and ops owner. |
| Good job, but oversized or too complex | Amenity may be valid, but current scope is inefficient. | Right-size | Reduce area, simplify, or phase. |
| Unclear evidence or timing | Potentially useful but not ready for commitment. | Defer | Hold shell/flexibility or revisit at a defined gate. |
| Weak evidence + high cost/burden | Amenity is preference-driven or overbuilt for the market. | Skip | Reallocate to unit quality, operations, or contingency. |

# B) Amenity Accountability Register

Use this register for amenities that are still being considered. Every item must have a job, evidence, tradeoff, operating owner, and decision gate.

| Amenity | Primary job | Evidence / assumption | What it costs or displaces | Operating owner / burden | Decision gate | Next action |
| --- | --- | --- | --- | --- | --- | --- |

## C) Decision Gates

☐ Concept gate: amenity has a clear primary job and comp evidence.

☐ SD gate: amenity has a target size, location, rough cost, and tradeoff.

☐ DD gate: amenity has an operating plan, maintenance burden, security considerations, and final scope.

☐ Budget gate: amenity survives design-to-budget without cutting higher-value unit or operations priorities.

# D) Amenity If/Then Rules

Use these rules during option reviews and budget reviews. The goal is not to remove every amenity; the goal is to prevent amenities from becoming unowned scope, hidden operating burden, or yield loss.

| If... | Then... | Why it matters |
| --- | --- | --- |
| The amenity does not have a primary job | Do not advance it; choose the job or skip it. | Avoids preference-driven scope. |
| The amenity cannot show rent, absorption, retention, operations, or table-stakes evidence | Defer or right-size. | Avoids cost without underwriting value. |
| Amenity area grows beyond the target cap | Name what it displaces and require a trade rule. | Protects net-to-gross and yield. |
| Operations cannot staff, secure, clean, or maintain it | Right-size, simplify, or skip. | Protects long-term NOI and resident experience. |
| A “nice-to-have” amenity competes with unit quality or required infrastructure | Trade the amenity first. | Protects the product and predictability. |
| The amenity is needed but budget pressure is high | Phase it, shell it, or design flexibility for later. | Preserves optionality without overcommitting. |

## E) 45-Minute Amenity ROI Workshop

| Time | Agenda item |
| --- | --- |
| 5 min | Confirm renter profile, comp set, and leasing strategy. |
| 10 min | List candidate amenities and choose the primary job for each. |
| 15 min | Score amenities for evidence, impact, space efficiency, and operating burden. |
| 10 min | Decide Build / Right-size / Defer / Skip and log trade rules. |
| 5 min | Assign owners and publish the Amenity Accountability Register. |

Next episode: MF-09 — Design-to-Budget: How to Hold the Line Without Late-Stage Value Engineering.